# Church OS — Developer Backlog: Christian Hatcher

Project: kudzimusar/church-os Assignee: @Christian-Hatcher Reviewer (required on every PR before merge): @kudzimusar Last updated by: Kudzie (post security audit 2026-05-20)

⚠️ WORKFLOW RULE — READ BEFORE STARTING You do not merge anything yourself. Every phase of work runs on its own branch. When the phase is done, you open a Pull Request and tag @kudzimusar for review. You wait for approval before merging. Do not push directly to main.

Branch naming: feature/phase-3-email-dns, feature/phase-4-gabriel, fix/phase-5-multitenancy, etc. PR naming: Prefix with the phase number so Kudzie can find it immediately.

## Account & Access — Do This First

Your login details:

| Field | Value |
| --- | --- |
| Login email | christiansgithub@gmail.com |
| Login URL | https://auth.churchos-ai.website |
| JKC Mission Control | https://app.churchos-ai.website/shepherd/dashboard/ |
| Member app | https://app.churchos-ai.website/jkc/welcome/ |
| Platform Super Admin | https://super.churchos-ai.website |
| JKC role | super_admin |
| Platform role | super_admin (Church OS Company) |
| GitHub repo | github.com/kudzimusar/church-os |

First login:

- Go to https://auth.churchos-ai.website

- Click Forgot Password

- Enter christiansgithub@gmail.com

- A reset email will arrive — click the link, set your own password

- Log in and land on Mission Control

If the reset email does not arrive in 5 minutes, tell Kudzie. That is a bug in itself.

## What Is Already Done

Do not redo this work:

- ✅ Email Phase 1 — Foundation: communication_events, communication_drafts, reply_address_registry, newsletter_templates (8 types), church_email_config (JKC seeded), helper functions (create_reply_address, resolve_reply_token, get_morning_briefing, auto_approve_expired_drafts), mirroring triggers on deliveries, inbound_email_log, member_notifications.

- ✅ Email Phase 2 — Brevo send pipeline: Brevo API connected, COCE outbound tested, email successfully delivered with JKC branding and timestamp.

- ✅ Security audit (2026-05-20): 16 anon-read leaks sealed, 4 cross-org leaks sealed, 70 SECURITY DEFINER views converted to security_invoker, Supabase advisor reduced from 72 ERRORs to 0.

- ✅ Phase 1 org_id migration: All core tables (soap_entries, profiles, member_stats, devotions, system_activity_logs, communication_events, tasks) have org_id populated.

## The System Architecture You Are Working In

Church OS is a neurosystem — every action must propagate through all five layers. When you write code or run a test, you must verify the effect appears in each layer that is relevant. If a feature only works in one layer, it is not done.

| Layer | What it means | Example URL |
| --- | --- | --- |
| Member | Individual church member experience | app.churchos-ai.website/jkc/ |
| Onboarding | New visitor → member journey | onboard.churchos-ai.website |
| Church / Client | JKC pastor and admin tools | app.churchos-ai.website/shepherd/ |
| Ministry / Dept | Ministry leads, team management | Inside Mission Control → Ministries |
| Corporate / Company | Church OS Super Admin, cross-org metrics | super.churchos-ai.website |

## Phase 3 — Email Integration: DNS, Inbound & Completion

Branch: feature/phase-3-email-dns Opens PR against: main Reviewer: @kudzimusar — tag him when all checkboxes below are checked

Phases 1 and 2 are done. Phase 3 finishes email so that every message is delivered from JKC's real domain, replies route back to the system, and the member name renders correctly.

### 3.1 — Fix the "Dear ," bug (member name not substituted)

The email renders Dear , because the {{member_name}} placeholder in the email body is not being replaced before sending.

File: supabase/functions/coce-dispatch/index.ts

How to fix:

- Open the file in your editor.

- Find the section where the email body HTML is assembled and passed to Brevo (search for {{member_name}}).

Before the Brevo API call, add a replacement on the body string. The recipient name comes from communication_deliveries.recipient_name. The code should look like:
 const recipientName = delivery.recipient_name ?? 'Friend';const personalizedBody = bodyHtml.replace(/\{\{member_name\}\}/g, recipientName);

- Make sure personalizedBody (not bodyHtml) is what gets passed to Brevo.

Deploy the function:
 supabase functions deploy coce-dispatch --project-ref dapxrorkcvpzzkggopsa

- Send a test email to yourself and confirm your name appears in the greeting.

- [ ] Bug fixed in coce-dispatch/index.ts

- [ ] Function deployed

- [ ] Test email received showing correct name (not Dear ,)

### 3.2 — Fix japankingdomchurch.com nameservers

The JKC domain is in Cloudflare but nameservers are marked invalid because the domain registrar hasn't been updated yet.

How to fix:

- Log in to wherever japankingdomchurch.com was purchased (likely Wix Domains, GoDaddy, or Namecheap — ask Kudzie if unsure).

- Find the domain's nameserver settings.

Replace whatever is there with these two Cloudflare nameservers exactly:
 athena.ns.cloudflare.comtate.ns.cloudflare.com

- Save. Propagation takes 1–24 hours.

- Check status at dnschecker.org — search japankingdomchurch.com → NS records — wait until you see athena.ns.cloudflare.com returning globally.

- Once all regions show green, move to Task 3.3.

- [ ] Registrar nameservers updated to Cloudflare

- [ ] DNS propagation confirmed at dnschecker.org

### 3.3 — Add Brevo DNS records in Cloudflare

Only start this after 3.2 is confirmed green.

How to fix:

- Log in to Cloudflare Dashboard

- Select the japankingdomchurch.com zone

- Go to DNS → Records

- Add these 4 records exactly:

| Type | Name | Value | Proxy |
| --- | --- | --- | --- |
| TXT | @ | brevo-code:e751f0079c5241525f92114afb9a8bc4 | DNS only |
| TXT | _dmarc | v=DMARC1; p=none; rua=mailto:rua@dmarc.brevo.com | DNS only |
| CNAME | brevo1._domainkey | b1.japankingdomchurch-com.dkim.brevo.com | DNS only |
| CNAME | brevo2._domainkey | b2.japankingdomchurch-com.dkim.brevo.com | DNS only |

- Go to Brevo → Settings → Senders & IP → Domains

- Find japankingdomchurch.com → click Authenticate

- Wait until all 4 show ✅ green checkmarks (can take up to 1 hour)

Once all green, run this SQL in Supabase:
 UPDATE church_email_configSET  custom_domain = 'japankingdomchurch.com',  custom_domain_verified = true,  use_custom_domain = true,  custom_domain_verified_at = now(),  setup_status = 'active'WHERE org_id = 'fa547adf-f820-412f-9458-d6bade11517d';

- Run a test send. Confirm the From address is now @japankingdomchurch.com.

- [ ] 4 DNS records added in Cloudflare

- [ ] All 4 show green in Brevo dashboard

- [ ] SQL update applied

- [ ] Test email received showing From: @japankingdomchurch.com

### 3.4 — Enable Cloudflare Email Routing for inbound replies

This lets the JKC domain receive emails (replies from members).

How to fix:

- In Cloudflare, select japankingdomchurch.com

- Go to Email → Email Routing

- Click Enable Email Routing and follow the wizard (it adds an MX record automatically)

- Under Routing Rules, add a catch-all rule:

  - Destination: kudzimusar@gmail.com (temporary — Kudzie will update this later)

- Confirm by sending a test email to anything@japankingdomchurch.com — it should land in Kudzie's Gmail.

- [ ] Cloudflare Email Routing enabled on japankingdomchurch.com

- [ ] Catch-all rule set to kudzimusar@gmail.com

- [ ] Test email to anything@japankingdomchurch.com received

### 3.5 — Deploy Cloudflare Email Worker for reply token routing

This is the bridge that takes inbound emails addressed to reply+{token}@reply.jkc.churchos-ai.website, extracts the token, and posts the email to Supabase so the platform can thread the reply.

How to fix:

- In your Cloudflare dashboard, go to Workers & Pages → Create Worker

- Name it church-os-email-router

Replace the default code with:
 export default {  async email(message, env, ctx) {    const to = message.to;    const tokenMatch = to.match(/reply\+([^@]+)@/);    if (!tokenMatch) {      await message.forward(env.FALLBACK_EMAIL);      return;    }    const token = tokenMatch[1];    const rawEmail = await new Response(message.raw).text();    const res = await fetch(      'https://dapxrorkcvpzzkggopsa.supabase.co/functions/v1/inbound-email-processor',      {        method: 'POST',        headers: {          'Content-Type': 'application/json',          'x-webhook-secret': env.INBOUND_WEBHOOK_SECRET,        },        body: JSON.stringify({ token, raw_email: rawEmail, to, from: message.from }),      }    );    if (!res.ok) {      console.error('Failed to process inbound email:', await res.text());    }  }};

- Add Environment Variables in the Worker settings:

  - FALLBACK_EMAIL = kudzimusar@gmail.com

INBOUND_WEBHOOK_SECRET = get this value by running:
 SELECT inbound_webhook_secret FROM church_email_configWHERE org_id = 'fa547adf-f820-412f-9458-d6bade11517d';

- In Cloudflare Email Routing settings, add a routing rule:

  - Matches: reply+*@reply.jkc.churchos-ai.website

  - Action: Send to Worker → church-os-email-router

- Deploy the worker.

- Test by sending an email to reply+testtoken123@reply.jkc.churchos-ai.website and checking inbound_email_log in Supabase.

- [ ] Worker code written and deployed

- [ ] Environment variables set

- [ ] Routing rule configured in Cloudflare

- [ ] Test inbound email produces a row in inbound_email_log

### 3.6 — Verify and test across all email types and layers

Before opening the Phase 3 PR, run through this checklist and confirm each works:

Outbound:

- [ ] Devotion daily email sends to a JKC member

- [ ] Weekly digest sends to a JKC member

- [ ] Pastoral letter sends from pastor to member

- [ ] Event announcement sends

- [ ] Prayer bulletin sends

For each: confirm a row appears in communication_events with org_id = 'fa547adf-f820-412f-9458-d6bade11517d' and status sent.

Morning briefing (AI drafts): Run this query the morning after the platform runs overnight:

SELECT campaign_type, subject_en, review_status, created_at

FROM communication_drafts

WHERE org_id = 'fa547adf-f820-412f-9458-d6bade11517d'

AND created_at::date = current_date

ORDER BY created_at DESC;

Should show AI-generated pastoral drafts. If empty, the get_morning_briefing function or scheduler is not running — investigate.

- [ ] Morning briefing produces drafts

Open tracking: Open a test email → wait 2 minutes → run:

SELECT event_type, occurred_at FROM communication_events

WHERE org_id = 'fa547adf-f820-412f-9458-d6bade11517d'

AND event_type = 'opened'

ORDER BY occurred_at DESC LIMIT 3;

- [ ] opened event appears in communication_events

Unsubscribe:

SELECT unsubscribe_token FROM member_communication_profiles

WHERE member_id = 'bed718fa-61eb-4e4e-be6e-32e773fcc4fe';

Visit https://app.churchos-ai.website/unsubscribe?token={that_token}. Confirm the page loads cleanly and lets you toggle preferences.

- [ ] Unsubscribe page works

Open Phase 3 PR when all items above are checked. Tag @kudzimusar.

## Phase 4 — Gabriel: Connectors Active on Backend, Visible in UI

Branch: feature/phase-4-gabriel Reviewer: @kudzimusar — tag him when all checkboxes below are checked

"Gabriel" is the codename for the AI/connector integration layer. Your work so far was mostly database. Now you must make Gabriel outputs visible in the Mission Control UI across all five layers. Backend only is not done. If the user cannot see it, it does not exist.

### 4.1 — Fix gabriel-calendar-sync 500 error

The function returns HTTP 500 because it queries a connector_credentials table that does not exist in the schema.

How to fix:

- Open supabase/functions/gabriel-calendar-sync/index.ts

- Find the query that references connector_credentials

- Replace it with a query against whichever table actually stores connector credentials in the schema (likely connector_credentials with different column names — run SELECT column_name FROM information_schema.columns WHERE table_name = 'connector_credentials' in Supabase SQL editor to see the real structure, then update the query to match)

Deploy:
 mv .env.local .env.local.baksupabase functions deploy gabriel-calendar-sync --project-ref dapxrorkcvpzzkggopsamv .env.local.bak .env.local

- Test by calling the function manually via the Supabase Dashboard → Edge Functions → gabriel-calendar-sync → Test. It should return 200.

- [ ] Root cause found (wrong table/column name)

- [ ] Fix applied and function deployed

- [ ] Function returns 200 on test call

### 4.2 — Fix two wrong env variable and model string references

These are single-line code fixes. Do them both on the same branch.

Fix A — IntelligenceManualPanel.tsx line 182:

- Open src/components/IntelligenceManualPanel.tsx

- Line 182: change NEXT_PUBLIC_GEMINI_API_KEY to GEMINI_API_KEY

- The NEXT_PUBLIC_ prefix exposes the key to the browser. This is a server-side API key and must not be public.

- Confirm GEMINI_API_KEY is set in your .env.local (not .env) and in Vercel environment variables as a server-side variable (not public).

Fix B — coce-compose line 153:

- Open supabase/functions/coce-compose/index.ts

- Line 153: change gemini-2.5-flash-preview-04-17 to gemini-2.5-flash

- This keeps the model string aligned with the confirmed working model.

Deploy:

 supabase functions deploy coce-compose --project-ref dapxrorkcvpzzkggopsa

- [ ] IntelligenceManualPanel.tsx line 182 fixed

- [ ] coce-compose model string updated and deployed

### 4.3 — Surface Gabriel AI outputs in Mission Control (Church layer)

The AI insight tables are populated. They are not visible in the UI. Build or wire the following widgets on the pastor's Mission Control dashboard (/shepherd/dashboard/):

Widget 1 — AI Insights Feed (data from ai_insights table, filtered to org_id of the logged-in user's org):

- Show the 5 most recent insights

- Each row: insight_type, priority, title, truncated content

- If empty: show "No insights yet — check back tomorrow"

Widget 2 — Pending Drafts (data from v_pending_drafts_summary view):

- Count of pending drafts needing pastoral review

- Button that links to the drafts review page

- If 0: show "No drafts awaiting review"

Widget 3 — Crisis Early Warning (data from vw_crisis_early_warning view, filtered to org):

- Red badge if any rows exist

- Each row: member name (if not anonymous), urgency, request excerpt

- If empty: show "No active crisis flags"

Widget 4 — Member Disengagement Risk (data from vw_member_disengagement_risk view, filtered to org):

- List top 5 at-risk members

- Each row: name, last activity date, risk score

How to build (if no widget framework exists yet):

- Create a server action in src/app/shepherd/dashboard/actions.ts that queries each view using service_role with an org_id filter.

- Call it from the dashboard page using a useEffect or Next.js server component.

- Render the data in card components in the dashboard grid.

- [ ] Widget 1 (AI Insights) visible and populated for JKC pastor

- [ ] Widget 2 (Pending Drafts) visible with working link

- [ ] Widget 3 (Crisis Warnings) visible and shows red badge when active

- [ ] Widget 4 (Member Disengagement) visible with top 5

### 4.4 — Surface Gabriel AI outputs in the Member App (Member layer)

Members at app.churchos-ai.website/jkc/ should see AI-personalized content when they log in.

Surface the following:

- Devotion of the day — query devotions filtered to the member's org_id, ordered by date DESC, show the latest one on the member's home screen.

- AI prayer prompt — query the member's last 3 soap_entries, pass them to a simple Gemini call server-side, and show a one-sentence personalized prayer prompt.

How to implement the prayer prompt:

// In a server action:

const soapEntries = await supabase

.from('soap_entries')

.select('reflection, application')

.eq('user_id', userId)

.order('created_at', { ascending: false })

.limit(3);

const prompt = `Based on these recent SOAP reflections, write a single sentence prayer prompt (max 30 words): ${JSON.stringify(soapEntries.data)}`;

const result = await gemini.generateContent(prompt);

- [ ] Devotion of the day shows on member home screen

- [ ] Personalized prayer prompt shows on member home screen

- [ ] Neither widget shows data from another church (verify by checking the org_id filter is in place)

### 4.5 — Surface Gabriel outputs for Ministry leaders (Ministry layer)

Ministry leaders in Mission Control should see their ministry's AI health data.

Surface the following in the Ministries section of Mission Control:

- Ministry health score from vw_ministry_health (filter to the leader's org and ministry)

- Skill gaps from vw_ministry_skill_gaps

- Talent match suggestions from vw_ministry_talent_match

These views now respect RLS (security_invoker = true). A ministry leader will only see their own ministry's data — this is correct. Do not bypass this.

- [ ] Ministry health score visible in Ministry section

- [ ] Skill gaps visible

- [ ] Talent matches visible

- [ ] Cross-ministry data NOT visible to a single ministry leader (test this by logging in as a ministry lead, not a pastor)

### 4.6 — Surface Gabriel outputs in Super Admin layer (Corporate layer)

The super admin at super.churchos-ai.website should see platform-wide AI intelligence.

Surface the following on the Super Admin dashboard:

- Platform intelligence summary from vw_platform_intelligence_summary

- Platform harvest signals from vw_platform_harvest_signals

- Corporate MRR from vw_corporate_mrr

These views respect user RLS. When you log in as super_admin of Church OS Company, you see all orgs. When a JKC-only admin tries to access these, they should see nothing or receive a 403 — do not remove this protection.

- [ ] Platform intelligence summary visible to super_admin

- [ ] vw_corporate_mrr visible to super_admin

- [ ] JKC-only admin cannot access super admin routes (verify with a redirect or auth guard)

### 4.7 — Meta connectors (Instagram + Facebook) — Phase 7b

Pre-condition: META_APP_ID and META_APP_SECRET must be added to Vercel environment variables by Kudzie before you start this task. Confirm with Kudzie first.

How to test when credentials are ready:

- Log into Mission Control as JKC super_admin

- Go to Settings → Connectors

- Click Connect Instagram

- Complete the OAuth flow — you will be redirected to Meta and back

After connection, wait 5 minutes and run:
 SELECT * FROM social_engagementsWHERE org_id = 'fa547adf-f820-412f-9458-d6bade11517d'ORDER BY created_at DESC LIMIT 10;

- You should see rows appearing from the Instagram sync.

- Go to Mission Control → Social Inbox — confirm JKC's Instagram content appears.

- Approve a reply in the Social Inbox — confirm social-publish posts it to Instagram.

- Repeat steps 3–7 for Facebook Page.

Also test Quick Ping real-time:

- Log in as a JKC shepherd/leader account in one browser tab

- Trigger a Quick Ping event in another tab

- Confirm the first tab receives and displays it in real time without a page refresh

- [ ] META credentials confirmed added by Kudzie

- [ ] Instagram OAuth connected

- [ ] social_engagements rows appear after sync

- [ ] Social Inbox displays Instagram content

- [ ] Reply approval posts to Instagram

- [ ] Facebook OAuth connected and working

- [ ] Quick Ping real-time delivery confirmed

### 4.8 — YouTube metrics surface in Media Ministry Pulse

The YouTube connector is already live for channel UCFZMH0TIBULvaeCylLLR9bA.

How to surface:

- In Mission Control, find or create the Media Ministry Pulse section (inside the Ministries or Media tab).

- Build a component that calls a server action to fetch from the YouTube connector:

  - Latest 5 videos: title, thumbnail, view count, published date

  - Subscriber count

  - Total view count

- The data should auto-refresh daily (use a revalidate tag or a scheduled Supabase function that stores the data in a media_metrics table and the component reads from that).

- [ ] Media Ministry Pulse section exists in Mission Control

- [ ] Shows latest 5 videos with view counts

- [ ] Subscriber count displayed

- [ ] Data refreshes daily

### 4.9 — Fix connector disconnect 400 error

When a user clicks Disconnect on the Connectors tab, the PATCH request fails with 400.

Root cause: The PATCH is being sent from the browser client using the anon Supabase client, which fails RLS on connector_credentials. It must go through a server action or Edge Function.

How to fix:

- Find the disconnect button handler in the Connectors settings component (search codebase for disconnect near a PATCH or update call).

Move the database update into a Next.js server action:
 'use server';export async function disconnectConnector(connectorId: string, orgId: string) {  const supabase = createClient(process.env.SUPABASE_URL!, process.env.SUPABASE_SERVICE_ROLE_KEY!);  const { error } = await supabase    .from('connector_credentials')    .update({ is_active: false, access_token: null, refresh_token: null })    .eq('id', connectorId)    .eq('org_id', orgId);  if (error) throw error;}

- Call this server action from the disconnect button onClick instead of the direct Supabase call.

- [ ] Root cause confirmed (anon client PATCH failing RLS)

- [ ] Moved to server action

- [ ] Disconnect button works without 400 error

### 4.10 — Clean up orphan AI data

52 rows in ai_insights have NULL org_id — they are dev-era duplicates from a retry loop on 2026-03-25 and are safe to delete.

How to fix: Run this in Supabase SQL Editor:

-- Preview first

SELECT count(*), insight_type, generated_at::date

FROM ai_insights

WHERE org_id IS NULL

GROUP BY insight_type, generated_at::date;

-- Then delete

DELETE FROM ai_insights WHERE org_id IS NULL;

Confirm the count matches (should be ~52 rows), then run the delete.

Also confirm ai_conversation_logs has no NULL org_id going forward:

SELECT count(*) FROM ai_conversation_logs WHERE org_id IS NULL;

If any rows exist, find where in the Gemini pipeline org_id is not being set and fix the assignment.

- [ ] 52 orphan ai_insights rows deleted

- [ ] ai_conversation_logs confirmed no NULL org_id

Open Phase 4 PR when all items above are checked. Tag @kudzimusar.

## Phase 5 — Multi-tenancy: Fix Hardcoded References

Branch: fix/phase-5-multitenancy Reviewer: @kudzimusar

The system must work for any church, not just JKC. Six files currently have JKC's UUID or JKC-specific logic hardcoded. This means if a second church signs up, the platform will behave incorrectly for them.

### 5.1 — Remove all hardcoded JKC org_id references

These are the 6 files to fix. For each: replace the hardcoded JKC UUID fa547adf-f820-412f-9458-d6bade11517d with a dynamic org resolver that reads from the authenticated user's session or the URL slug.

Files to fix:

File 1: src/app/platform/page.tsx line 17

- Find the hardcoded UUID

- Replace with: read the org from the current user's session token (supabase.auth.getUser() → look up their org_members entry → use that org_id)

File 2: src/components/auth/BaseSignup.tsx line 129

- This likely defaults new signups to JKC

- Replace with: read the church_slug from the URL (e.g., /signup/jkc → slug = jkc) → query organizations WHERE church_slug = slug → use that org_id

File 3: src/lib/org-resolver.ts line 8

- This is the library file that should be doing dynamic resolution

- Fix the fallback — it should throw an error or redirect to an error page if no org can be resolved, not silently fall back to JKC

File 4: src/lib/platform-constants.ts line 4

- A constant should not hold a specific church's UUID

- If this is used as a default/fallback, remove it. Every caller must resolve org dynamically.

File 5: supabase/functions/visitor-connector/index.ts line 85

- Edge Functions can receive org_id as a POST body parameter or from a JWT claim

- Replace the hardcoded UUID with: const orgId = req.body.org_id ?? jwtClaim.org_id and validate it exists

File 6: supabase/functions/weekly-sweep/index.ts line 3

- A sweep function should run for ALL orgs, not just JKC

- Replace with: query SELECT id FROM organizations WHERE status = 'active' → loop over each org and run the sweep for each

Done when: You can search the entire codebase for fa547adf-f820-412f-9458-d6bade11517d and find zero results.

- [ ] src/app/platform/page.tsx line 17 fixed

- [ ] src/components/auth/BaseSignup.tsx line 129 fixed

- [ ] src/lib/org-resolver.ts line 8 fixed

- [ ] src/lib/platform-constants.ts line 4 fixed

- [ ] supabase/functions/visitor-connector/index.ts line 85 fixed

- [ ] supabase/functions/weekly-sweep/index.ts line 3 fixed

- [ ] Full codebase search for JKC UUID returns zero results

### 5.2 — Verify the neurosystem cross-layer ripple

Pick ONE of these scenarios and run it end-to-end. Document the result for each layer (screenshot or SQL result).

Scenario: New visitor submits the JKC welcome form

- Open https://www.churchos-ai.website/jkc/ in an incognito browser (so you are not logged in — you are a new visitor)

- Fill and submit the welcome/connect form

- Verify each layer was affected:

| Layer | What to check | How to check |
| --- | --- | --- |
| Onboarding | Row in public_inquiries with correct org_id | SQL: SELECT * FROM public_inquiries ORDER BY created_at DESC LIMIT 1; |
| Church | Row in membership_requests (if AI classification fires) | SQL: SELECT * FROM membership_requests ORDER BY created_at DESC LIMIT 1; |
| Member | Appears in Mission Control → Connect tab for JKC pastor | Log in as pastor → check incoming visitors |
| Ministry | AI suggests a ministry match | Check vw_ministry_talent_match for the new visitor |
| Corporate | Count increments in platform analytics | Check vw_platform_intelligence_summary |

- [ ] Scenario run end-to-end

- [ ] All 5 layers show the effect

- [ ] Document any layer where the ripple is missing (create a follow-up issue for each gap)

Open Phase 5 PR when all items above are checked. Tag @kudzimusar.

## Phase 6 — Security Hardening (from audit)

Branch: fix/phase-6-security Reviewer: @kudzimusar

These do not block the demo but must land before handover to JKC.

### 6.1 — MCP server: add queryWithOrgScope wrapper

The MCP server currently uses supabaseAdmin (service_role) for all queries. Service_role bypasses RLS entirely. If there is ever a bug in the MCP layer, it can leak data across orgs.

How to fix:

- Find where supabaseAdmin is initialized in the MCP server code.

Create a helper function:
 function createOrgScopedClient(userJwt: string) {  return createClient(process.env.SUPABASE_URL!, process.env.SUPABASE_ANON_KEY!, {    global: { headers: { Authorization: `Bearer ${userJwt}` } }  });}

- In every MCP tool function that serves user requests: replace supabaseAdmin with createOrgScopedClient(userJwt).

- Keep supabaseAdmin only in tools that are explicitly marked as super_admin-only operations and verify the user has role = 'super_admin' before allowing.

- [ ] queryWithOrgScope wrapper created

- [ ] User-facing MCP tools use the scoped client

- [ ] Only super_admin tools use supabaseAdmin

### 6.2 — Mission Control settings: move sensitive org column reads to server actions

The organizations table now has column-level grants. Anon and authenticated clients can only read safe columns. Sensitive columns (Stripe keys, banking, AI quotas) require service_role.

Action: Find every place in Mission Control that reads from organizations on the client side (search for .from('organizations') in frontend code). For any query that selects sensitive columns, move it to a Next.js server action:

'use server';

export async function getOrgSecrets(orgId: string, userJwt: string) {

// First verify the requesting user is an owner/admin of this org

const userClient = createClient(url, anonKey, { global: { headers: { Authorization: `Bearer ${userJwt}` } }});

const { data: membership } = await userClient.from('org_members')

.select('role').eq('org_id', orgId).eq('user_id', 'me').single();

if (!['owner', 'super_admin', 'admin'].includes(membership?.role)) {

throw new Error('Unauthorized');

}

// Now use service_role to fetch sensitive columns

const { data } = await supabaseAdmin.from('organizations')

.select('stripe_secret_key_encrypted, paypal_secret_encrypted, ai_monthly_token_quota, bank_name, bank_account_name')

.eq('id', orgId).single();

return data;

}

- [ ] Client-side sensitive organizations queries identified

- [ ] All moved to server actions with admin role check

- [ ] Settings page confirmed working for admins in browser devtools (no permission-denied errors)

### 6.3 — Enable HaveIBeenPwned password protection

How to fix:

- Go to Supabase Dashboard → Authentication → Settings

- Scroll to Password strength and security

- Enable HaveIBeenPwned integration

- Save

- [ ] HIBP enabled in Supabase auth settings

### 6.4 — Fix public storage bucket

Supabase advisor flagged one storage bucket that allows public listing (any visitor can list all files in it).

How to fix:

- Go to Supabase Dashboard → Storage

- Find the bucket marked as public

- Edit its policy: disable public listing (keep public read on individual files if needed, but remove the ability to list all files)

- [ ] Public bucket listing disabled

### 6.5 — Add server-side rate limiting on public form endpoints

24 database policies allow anonymous INSERT into public forms (prayer requests, event registrations, volunteer applications, etc.). These are correct by design (public-facing forms) but they have no rate limiting. Anyone can spam them.

How to fix in Vercel middleware (middleware.ts in root of project):

import { NextRequest, NextResponse } from 'next/server';

const rateLimitMap = new Map<string, { count: number; resetTime: number }>();

export function middleware(req: NextRequest) {

const publicFormPaths = ['/api/inquiry', '/api/prayer', '/api/register', '/api/volunteer'];

const isFormEndpoint = publicFormPaths.some(p => req.nextUrl.pathname.startsWith(p));

if (isFormEndpoint) {

const ip = req.headers.get('x-forwarded-for') ?? 'unknown';

const now = Date.now();

const windowMs = 60_000; // 1 minute

const maxRequests = 5;

const record = rateLimitMap.get(ip) ?? { count: 0, resetTime: now + windowMs };

if (now > record.resetTime) {

record.count = 0;

record.resetTime = now + windowMs;

}

record.count++;

rateLimitMap.set(ip, record);

if (record.count > maxRequests) {

return NextResponse.json({ error: 'Too many requests' }, { status: 429 });

}

}

return NextResponse.next();

}

Also: update every public form server action to validate that the org_id in the request body matches the church_slug in the URL — never trust org_id from the client. Example:

const org = await supabase.from('organizations').select('id').eq('church_slug', slug).single();

const safeOrgId = org.data.id; // use this, ignore req.body.org_id

- [ ] Rate limiting middleware added

- [ ] All public form server actions validate org_id from URL slug, not client body

Open Phase 6 PR when all items above are checked. Tag @kudzimusar.

## Phase 7 — Test from Inside

Branch: fix/phase-7-testing (use this branch to commit bug fixes you find while testing) Reviewer: @kudzimusar

You are the first internal user. Walk every URL listed below, log in as different roles, and use the platform as a real church member and pastor would. Log every bug you find using the format at the bottom of this section.

### 7.1 — Public-facing JKC site

URL: https://www.churchos-ai.website/jkc/

- [ ] All pages load, no console errors (open browser DevTools → Console)

- [ ] Welcome/connect form submits (you receive a confirmation or the form clears)

- [ ] All navigation links work (no 404s)

- [ ] Mobile: open on your phone, confirm layout is not broken

- [ ] JKC branding (logo, brand color) renders from database, not hardcoded

### 7.2 — Member app (as a regular JKC member)

Log in as a test member: ask Kudzie for a test member credential. URL: https://app.churchos-ai.website/jkc/

- [ ] Devotion list loads (should show ~31 devotions)

- [ ] Prayer request submission works

- [ ] Bible study groups visible (3 for JKC)

- [ ] Personalized AI prayer prompt appears (Phase 4.4)

- [ ] Logging out returns to login page cleanly

### 7.3 — Mission Control (as JKC pastor)

Log in as JKC pastor. URL: https://app.churchos-ai.website/shepherd/dashboard/

- [ ] Dashboard loads all widgets (no empty white boxes, no 500 errors)

- [ ] AI Insights widget shows data

- [ ] Pending Drafts widget shows count

- [ ] Pastoral care load and crisis warnings visible

- [ ] Membership pipeline page loads (important — view was rewritten; confirm it does not error)

- [ ] Communications: Inbox loads, compose works, draft review works

- [ ] Settings page: org branding loads, sensitive fields (Stripe) load without errors (after Phase 6.2)

- [ ] Member directory: shows JKC members only, no cross-org leak

### 7.4 — Super Admin

URL: https://super.churchos-ai.website

- [ ] Loads for your super_admin account

- [ ] Cross-org metrics visible

- [ ] A JKC-only test account cannot access this URL (confirm redirect or 403)

### 7.5 — ChurchGPT

URL: https://ai.churchos-ai.website/

- [ ] Loads as anonymous user

- [ ] Can hold a conversation

- [ ] Session saved to churchgpt_messages

### 7.6 — Onboarding

URL: https://onboard.churchos-ai.website/

- [ ] New church onboarding flow completes without error

- [ ] Creates organizations row + initial org_members + seeded church_email_config

### 7.7 — Login layer

URL: https://auth.churchos-ai.website/

- [ ] Sign in works

- [ ] Forgot password sends a reset email

- [ ] Session persists when navigating between subdomains

### Bug log format

For every bug found, log it as a GitHub Issue (not in this document). Use this format:

Title: [BUG] Layer — Short description

Body:

Layer: member-app / pastor-mc / super-admin / public / onboarding

URL: exact URL where bug appears

Steps to reproduce:

1. ...

2. ...

Expected: what should happen

Actual: what happened

Severity: P0 (blocks demo) / P1 (blocks handover) / P2 (polish)

Open Phase 7 PR (with any code fixes from testing) when all walkthroughs above are complete. Tag @kudzimusar.

## Phase 8 — Technical Debt

Branch: chore/phase-8-technical-debt Reviewer: @kudzimusar

These are not urgent but clean the project before final handover.

### 8.1 — Update Supabase CLI

brew upgrade supabase

supabase --version   # confirm 2.100.1 or later

- [ ] CLI updated

### 8.2 — Add deno.json per Edge Function

Each Edge Function directory should have its own deno.json to eliminate import map deprecation warnings. Create a minimal one in each function folder:

{ "imports": {} }

- [ ] deno.json added to each Edge Function folder that is missing it

### 8.3 — Start Google OAuth verification process

This takes 4–6 weeks and the clock must start now.

- Go to Google Cloud Console → APIs & Services → OAuth consent screen

- Fill out all required fields (app name, support email, authorized domains)

- Add scopes used by the Gmail integration

- Click Submit for verification

- Screenshot the confirmation and share with Kudzie

- [ ] OAuth consent screen submitted for verification

- [ ] Screenshot shared with Kudzie

Open Phase 8 PR when all items above are checked. Tag @kudzimusar.

## Sync and Communication

- Daily check-in: Drop a one-line status in the GitHub Issue comments each day — what you finished, what you're working on next, any blockers.

- Blockers: If you are blocked for more than 2 hours on something, comment on the Issue and tag @kudzimusar. Do not guess or work around a blocker silently.

- Before merging anything: PR must have at least one approved review from @kudzimusar. Do not merge your own PRs.

- When Kudzie is busy: Continue working down the phase list in order. Each phase is independent enough that you can move forward without him until he reviews the PR.

Document prepared post security audit — 2026-05-20. All DB-level security work (RLS, view conversions, column grants) is already applied. This document covers remaining application and integration work.